## Slide 1
User Stories
Randy Shepherd NYU

## Slide 2: Agenda
→ Review of our agile process
→ What is a User Story?
→ Why User Stories?
→ Creating User Stories in Pivotal Tracker.
→ User Story workshop.

## Slide 3: What is a user story?
→ It describes functionality that will be valuable to user of software.
→ Moreover, a feature request from a user's point of view.
→ It is not a bug report or a functional specification.
→ It is not a technical design document.

## Slide 4: Role-Action-Context
As a <type of user> I <want/need/can>
<goal> so that <reason>

## Slide 5: Examples
BigMoneyJobs.com
→ As a recruiter I can post new jobs so that applicants can find those jobs via search
→ As a job seeker I can limit who sees my resume so that I have privacy

## Slide 6: The Three C's
→ Card
A written description of the story used for planning and estimation.

## Slide 7: The Three C's
→ Card
A written description of the story used for planning and estimation.
→ Conversation

## Slide 8: The Three C's
→ Card
A written description of the story used for planning and estimation.
→ Conversation
A discussion about the story to flesh out details. Happens 'just in time'.

## Slide 9: The Three C's
→ Card
A written description of the story used for planning and estimation.
→ Conversation
A discussion about the story to flesh out details. Happens 'just in time'.
→ Confirmation

## Slide 10: The Three C's
→ Card
A written description of the story used for planning and estimation.
→ Conversation
A discussion about the story to flesh out details. Happens 'just in time'.
→ Confirmation
Tests that confirms a story's completion.

## Slide 11: Anti-stories
→ The software is written in C++
→ The database will have a connection pool
Why are these anti-stories?

## Slide 12: Story Scope
"As a user I can search for jobs"

## Slide 13: Story Scope
"As a user I can search and apply for jobs"
→ What values can they search on? State? Title?
→ Does the user have to logged in?

## Slide 14: Story Scope
"As a user I can search and apply for jobs"
→ What values can they search on? State? Title?
→ Does the user have to logged in?
This is known as an 'epic'

## Slide 15: Story Scope
"As a user I can view a job's salary range"

## Slide 16: Story Scope
"As a user I can view a job's salary range"
→ Too granular.
→ A little underwhelming to from the user's point of view

## Slide 17: INVEST
Independent
Each User Story should represent a distinct and independent set of business value such that, were it released on its own, it would deliver incremental value over the previous state.

## Slide 18: INVEST
Negotiable
While the end-goal may be clearly described, the methods by which that goal is achieved should be negotiable - between the Product Owner and the Development Team, the Product Owner and the Customer, or any other involved stakeholders - so as to prevent unrealistic constraints on the feature or functionality.

## Slide 19: INVEST
Valuable
The business value of any User Story should be readily recognizable by reading the story, and each story should represent some sort of value to a specific user type.

## Slide 20: INVEST
Estimable
We must have enough information that we can properly size a story so that we may properly plan and commit to our work. (But no more!)

## Slide 21: INVEST
Small
User Stories should be small enough that they are able to be completed within a sprint.

## Slide 22: INVEST
Testable
All members of the team need a clear and precise way to verify whether or not a User Story has been completed.

## Slide 23: Estimation & 'Story Points'
→ In waterfall, workload capacity is determined in terms of time.
→ Very difficult to do.
→ After 13 years as a software engineer I am totally unable to do this.
→ You don't know enough until you are done.

## Slide 24: Estimation & 'Story Points'
→ A User Story is assigned 'Story Points'.
→ A measure of size and complexity *relative to other stories in the backlog*
→ Takes some practice as a team

## Slide 25: Estimation & 'Story Points'
→ In Sprint Planning meeting, team estimates effort for the stories in the backlog.
→ Product Owner needs these estimates, so they can prioritize the backlog.

## Slide 26: Estimation & 'Story Points'
Common pointing schemes
→ T-shirt sizes (XS, S, M, L, XL, XXL, XXXL)
→ Fibonacci sequence (1, 2, 3, 5, 8, 13, 21, …)
A story at 4 points is 2x a story at 2 points

## Slide 27: Tasks & Acceptance Criteria
Tasks are the implementation steps
“As a job seeker I can limit who sees my resume so that I have privacy”
→ Add new column in resumes table for the visibility of a resume
→ Add a drop down to the UI that allows the user to select the visibility
→ Add authorization check in search results

## Slide 28: Tasks & Acceptance Criteria
Acceptance Criteria are the tests
“As a job seeker I can limit who sees my resume so that I have privacy”
→ Search for a private resume yields no results
→ Search for a public resume shows the resume

## Slide 29: Are these good User Stories?
●
As a system, I will use Log4J to log all error messages so that the system can be debugged easily.
As a user, I want to be prompted to save every 15 minutes while editing my resume so that I don't lose any work.
As a user, I want to be able to message job seekers As a visiting user I can search for jobs by location, salary and title.
●
●
●

## Slide 30
Why User Stories?
→ They emphasize regular communication (not 'throw it over the fence' development)

## Slide 31: Why User Stories?
→ They emphasize regular communication (not 'throw it over the fence' development)
→ They are understandable to developers and normies

## Slide 32: Why User Stories?
→ They emphasize regular communication (not 'throw it over the fence' development)
→ They are understandable to developers and normies
→ They defer understanding until the last moment. Therefore optimized for change.

## Slide 33: Why User Stories?
→ They emphasize regular communication (not 'throw it over the fence' development)
→ They are understandable to developers and normies
→ They defer understanding until the last moment. Therefore optimized for change.
→ They are the right style for iterative development.

## Slide 34: User Story Lifecycle
→ Usually backlog is populated during a Story Writing Workshop
→ At Sprint Planning, the backlog is reviewed and points are assigned.
→ During and after Sprint Planning 'tasks' and 'acceptance criteria' are created.
→ Stories are completed during Sprint and marked as 'Resolved'.